Bybit Grid Bot

Complete Project Log — All Sessions

Developer: perpgremlin-  |  Machine: StateOfTheArt  |  OS: Ubuntu Linux 24

Started: 18 March 2026  |  Updated: 10 April 2026

STATUS: ACTIVE — Self-maintaining grid with Telegram alerts, running 24/7 on VPS

# Security Notice

This document has been sanitised for public distribution. VPS IP addresses and API credentials have been removed. Store all sensitive values in private notes and .env files only — never in committed documents.

# Session Start Checklist

Run these commands at the start of EVERY session, on every reboot.

Step 1 — Open the project on your workstation

cd ~/dev/projects/bybit-grid-bot && code .

Step 2 — Open terminal inside VS Code

Press Ctrl+` (backtick, top left under Escape).

Step 3 — Confirm all files are present

ls -la

Step 4 — Confirm API keys are present

grep -c "BYBIT" .env

Should return 3. Never use cat .env.

Step 5 — Confirm firewall is active

sudo ufw status

Should say: Status: active.

Step 6 — Confirm you are on the dev branch

git branch

Should show * dev. If on main run: git checkout dev

Step 7 — Connect to VPS and check bot is running

ssh root@[YOUR-VPS-IP]

screen -ls

Should show gridbot session as Detached.

Step 8 — Check recent log activity

tail -20 ~/bybit-grid-bot/logs/grid_bot.log

Should show recent price checks, open order counts, no ERROR lines.

# Master Progress Tracker

| Task | Status | Notes |
| --- | --- | --- |
| Python, pip, VS Code | COMPLETE | Pre-installed on workstation |
| pybit + python-dotenv | COMPLETE | Installed via pip3 |
| Project folder structure | COMPLETE | ~/dev/projects/bybit-grid-bot/ |
| UFW firewall — workstation | COMPLETE | Active, deny incoming, allow outgoing |
| .env secured | COMPLETE | chmod 600, never committed |
| .gitignore | COMPLETE | Protects .env, cache, logs, lock files |
| .env.example | COMPLETE | Safe template in repo |
| Bybit testnet account | COMPLETE | testnet.bybit.com |
| Testnet funds | COMPLETE | 10,000 USDT + 1 BTC in UTA |
| API key | COMPLETE | VPS IP only, withdraw disabled |
| config.py | COMPLETE | All trading + trailing parameters |
| Git — main + dev branches | COMPLETE | Clean, both in sync |
| GitHub repo | COMPLETE | github.com/PerpGremlin/bybit-grid-bot |
| SSH to GitHub | COMPLETE | Workstation and VPS keys registered |
| bot.py section 1 — imports | COMPLETE | All libraries including urllib |
| bot.py section 2 — logging | COMPLETE | Logs to terminal and file |
| bot.py section 3 — connection | COMPLETE | Bybit session created |
| bot.py section 4 — grid calc | COMPLETE | Price levels calculated correctly |
| bot.py section 5 — orders | COMPLETE | Place, cancel, balance functions |
| bot.py section 6 — main loop | COMPLETE | Loops every 60s, trailing logic |
| bot.py section 7 — shutdown | COMPLETE | Ctrl+C cancels all orders cleanly |
| Order replenishment | COMPLETE | Grid self-maintaining, fills replaced |
| Telegram alerts | COMPLETE | Startup, fills, trailing, shutdown alerts |
| VPS provisioned | COMPLETE | Vultr Singapore, Ubuntu 24.04 |
| VPS firewall | COMPLETE | SSH only, deny all other incoming |
| VPS kernel updated | COMPLETE | 6.8.0-107, rebooted 10 April 2026 |
| API key IP secured | COMPLETE | Home IP removed, VPS IP only |
| Bot running on VPS | COMPLETE | screen session gridbot, 24/7 |
| Typo fixes | COMPLETE | All known bugs fixed |
| Branch cleanup | COMPLETE | main and dev fully in sync |
| Paper trade — 16+ days | COMPLETE | 88+ orders, no crashes |
| Merge dev to main | COMPLETE | Both branches identical |
| README.md | PENDING | Front page for GitHub repo |
| Switch to live trading | PENDING | After sufficient paper trade data |

# What Was Done Today — 10 April 2026

## 1. VPS health check and kernel update

- Bot confirmed running after 16 days — 88 total orders placed

- 9 security updates pending — applied via apt update && apt upgrade

- New kernel 6.8.0-107 installed — VPS rebooted cleanly

- Bot restarted in fresh screen session after reboot

## 2. Security audit

- Home IP removed from API key whitelist — dynamic IPs are a security risk

- VPS IP only on testnet key now — correct production setup

- Session log documents sanitised — VPS IP replaced with [YOUR-VPS-IP]

- Reviewed what is safe to commit publicly vs keep private

- Testnet uses same email as real Bybit — confirmed this is normal and safe

## 3. Order replenishment logic added

- Identified that filled orders were not being replaced — grid slowly emptying

- Added get_open_orders() function — queries Bybit for all open orders each loop

- Added check_and_replenish() function — compares open orders against grid levels

- Buy filled = sell placed one interval above

- Sell filled = buy placed one interval below

- Called every loop — grid now stays full automatically

## 4. Typo and bug fixes

- loger.info → logger.info in cancel_order function

- grid_lower, grid_upperconfig → grid_lower, grid_upper, config (missing comma)

- buy_levels, sell_levels, = → buy_levels, sell_levels = (trailing comma x2)

- Godd Till Cancelled → Good Till Cancelled (comment typo)

- stopp loss → stop loss (comment typo)

## 5. Telegram alerts added and tested

- Created Trading Algorithm Alerts group in Telegram

- Added @perpgremlin_martingale_bot to the group as alert sender

- Added TELEGRAM_BOT_TOKEN and TELEGRAM_CHAT_ID to VPS .env

- Added send_telegram() function using urllib (not requests)

- Alert fires on: startup, grid placed, buy filled, sell filled, trailing, stop loss, shutdown

- Tested and confirmed working — alert received in Telegram group at 4:19 PM

- Bot gracefully skips Telegram if credentials missing — never crashes

## 6. Branch cleanup

- Discovered typo fixes had been committed to main instead of dev

- Merged main into dev to bring fixes across

- Added Telegram code on dev, merged dev into main

- Both branches now identical and in sync

# Current Bot Architecture

Every 60 seconds the bot runs this sequence:

Loop sequence

- 1. Sleep 60 seconds

- 2. Get current price

- 3. Check and replenish — replace any filled orders

- 4. Check balance — halt if below stop loss

- 5. Check trailing — shift grid if price near boundary

- 6. Repeat

Telegram alert events

- Bot startup — fires immediately when bot starts

- Initial grid placed — fires after all orders are placed on startup

- Buy filled — fires each time a buy order is detected as filled

- Sell filled — fires each time a sell order is detected as filled

- Grid trailing up — fires when grid shifts upward

- Grid trailing down — fires when grid shifts downward

- Stop loss hit — fires if balance drops below threshold

- Bot shutdown — fires when Ctrl+C is pressed and orders are cancelled

Telegram setup

- Bot: @perpgremlin_martingale_bot — used as messenger for all trading bots

- Group: Trading Algorithm Alerts — all bot alerts land here

- Credentials: TELEGRAM_BOT_TOKEN and TELEGRAM_CHAT_ID in .env on VPS

- Same bot and group will be used for martingale bot and future bots

# Infrastructure

## Workstation — StateOfTheArt

- OS: Ubuntu Linux 24 | Python: 3.12.3 | VS Code: 1.109.3

- Role: Development only — write, commit, push

## VPS — trading-bots-sg

- Provider: Vultr Singapore | IP: stored privately

- OS: Ubuntu 24.04.4 LTS | Kernel: 6.8.0-107

- Firewall: UFW active, SSH only

- Role: Production only — runs bot 24/7

## API key security

- Testnet key: VPS IP only whitelisted

- Home IP removed — home IPs are dynamic and change regularly

- Withdraw: permanently disabled

- For live keys: same rules apply — VPS IP only, withdraw disabled

# Daily Workflow

Making and deploying changes

cd ~/dev/projects/bybit-grid-bot   — workstation

git checkout dev

# make changes in VS Code

python3 -m py_compile bot.py        — syntax check

git add . && git commit -m "message"

git push

ssh root@[YOUR-VPS-IP]

cd bybit-grid-bot && git pull

screen -r gridbot

Ctrl+C                              — stop cleanly

python3 bot.py

Ctrl+A then D                       — detach

Merging dev to main

git checkout main

git merge dev

git push

git checkout dev

# Commit History

- 05c0b48 — initial commit

- 3f24d30 — gitignore and env.example

- fad141b — bot.py section 1 imports

- fc6d2b4 — bot.py section 2 logging

- b76fe9d — bot.py section 3 connection

- f87dcca — bot.py section 4 grid calculation

- c384d26 — bot.py section 5 order placement

- 06cba71 — bot.py section 6 main loop

- b997521 — bot.py section 7 shutdown handler

- aaa65bd — fix: config.TRAIL_HARD_FLOOR missing prefix

- f02ea38 — maintenance log 30mar2026

- 0c02ef7 — fix: typos and syntax errors

- d6da923 — add: order replenishment logic

- 868d389 — add: session log 10apr2026

- b19089e — add: telegram alerts for key bot events

- dc20e60 — fix: logger.error typo

# Next Steps

## This bot

- Continue paper trading — Telegram alerts will notify of any activity

- Write README.md for the GitHub repo

- When ready for live: new API keys, VPS IP only, testnet=False in .env

## Next bot — leveraged grid with Fibonacci scale-out

- New separate project: bybit-leveraged-grid-bot

- Full risk model designed — BTCUSDT, 10x cross margin, $25k account

- 17 levels, $1k arithmetic spacing, $2,500 notional per order

- Below cost basis: looping grid | Above: Fibonacci scale-out from ~126k ATH

- Hodl bag: 33% initial, 40% floor, 1 BTC permanent hold

- MMR alerts: 40%, 55%, 70%, 80% hard stop on buys only

- Same Telegram group for alerts

## Martingale bot

- ~78% complete in separate chat session

- Will use same Trading Algorithm Alerts Telegram group

- Add TELEGRAM_BOT_TOKEN and TELEGRAM_CHAT_ID to martingale .env when ready

— telegram live, grid self-maintaining, 16 days and counting — perpgremlin- —